VOICE ASSISTANCE FOR MULTIMEDIA CONTROL

SOFTWARE TEST PLAN — SPRINT 2

Version 1.1 | Sprint: 26–30 October 2026

# Document Control

| Field | Details |
| --- | --- |
| Project | Voice Assistance for Multimedia Control |
| Prepared by | Aarohi Jaiswal (PES1UG24CS009) |
| Team | Aarohi Jaiswal, Aaditya Vashisht, Abhay S |
| Version | 1.1 — Sprint 2 update |
| Sprint dates | 26–30 October 2026 |
| Requirement change | NFR-3 is two hours under approved deviation D-5 / SRS v1.1; retain approval evidence. |
| Review / merge | Abhay S (team lead); only Abhay merges into main. |

# 1. Introduction

## 1.1 Purpose

This document explains what we will test during Sprint 2, how we will test it, who is responsible, and what evidence we need to keep. We will record the results in docs/test-log.md and support them with real test output, logs, screenshots, or other relevant evidence.

## 1.2 System under test

The application runs in Python on a Windows laptop. It uses the laptop microphone, the offline Vosk speech recognizer, and Selenium to control YouTube in Google Chrome. To use it, the user says “hey media” and then gives one of seven commands within the listening window: play, pause, resume, next, previous, volume up, or volume down. The user must say the wake word again before giving another command.

## 1.3 Scope

Verify wake-word detection, all seven supported commands, unsupported-command rejection, feedback, recovery and one-command-per-wake-word behavior.

Measure response time and recognition reliability using recorded trial counts and acceptance criteria.

Verify two-hour continuous availability and first-time-user usability.

Verify wake-word gating and local audio processing using documented evidence.

ESP32 portability is not demonstrated by the current Windows/Chrome build; record NFR-5 as a deviation/not verified unless a separate test is performed.

## 1.4 References and assumptions

Software Requirements Specification (SRS) for Voice Assistance for Multimedia Control.

Approved deviation D-5 / SRS v1.1, as reported by the team: NFR-3 target reduced from eight hours to two hours. The uploaded original SRS PDF still states eight hours; retain the approval/change record.

Repository test log: docs/test-log.md.

Sprint 2 runs from 26 to 30 October 2026. Record actual dates, machines and versions for each test.

# 2. Test Items

Wake-word detector and listening-window/session state.

Vosk offline speech recognition and command mapping.

Selenium media-control functions for YouTube in Chrome.

Feedback, error handling, recovery and duplicate-command prevention.

Performance, recognition reliability, availability, usability and local-processing security controls.

Startup and microphone handling where the responsible teammate provides evidence.

# 3. Features to be Tested

| Requirement | What we will check |
| --- | --- |
| FR-1 | Wake word activates listening. |
| FR-2–FR-8 | Play, pause, resume, next, previous, volume up and volume down. |
| FR-9 | Unsupported input is rejected without a media action. |
| FR-10 | Successful commands produce feedback. |
| NFR-1 | Command response time within the SRS two-second criterion; record all trials and failures. |
| NFR-2 | At least 90% correct recognition across 50 valid-command utterances in a quiet room. |
| NFR-3 | Two continuous hours listening-ready without restart, under approved deviation D-5. |
| NFR-4 | First-time-user usability; record users separately and disclose all hints. |
| SR-1 | No command executes without a new wake word. |
| SR-2 | Check local Vosk configuration and record network-observation evidence. |
| NFR-5 | ESP32 portability is not verified in the current Windows/Chrome test environment. |

# 4. Features outside this sprint's testing

General conversation, internet search, smart-home commands or unsupported features.

Full ESP32 implementation or cross-platform portability without a separate hardware test.

YouTube/Chrome internals beyond the interface controlled by the application.

Privacy claims beyond the specific backend, process, observation window and machine documented.

# 5. Test Approach

We will use unit tests to check individual functions, integration tests to check the full wake-word-to-action flow, and live tests with the microphone and YouTube open in Chrome. For every test, record the date, tester, machine, software/model version, steps, expected result, actual result, status, and evidence location. Keep failures in the record; if a retry succeeds, record it separately rather than replacing the failed attempt.

## 5.1 Security approach

SR-1: give command-like speech without the wake word and confirm no media action occurs.

SR-2: confirm Vosk is selected and record the network-observation method, process, duration, machine, connections and limitations. A single snapshot does not prove all traffic over time.

## 5.2 YouTube-specific behavior

Track speech recognition and the actual media action separately. A command may be recognized correctly even if YouTube does not carry it out. In that case, record the media action as failed and note anything that may have affected it, such as the current playback position when testing Previous.

# 6. Pass/Fail Criteria

Mark a test as passed only when the observed result matches its expected result.

NFR-1: report individual trial times, failures and summary statistics; do not report only successful trials.

NFR-2: report correct recognitions out of 50. At least 45/50 (90%) are required; wrong recognitions and recognition failures remain in the denominator.

NFR-3: only a documented two-hour continuous run without restart satisfies the requirement. A 15-minute run is preliminary only.

NFR-4: document each first-time user and every hint. Describe the result as applying to the two observed sessions.

Do not mark a security requirement as PASS unless there is supporting evidence. If a requirement also needs live testing, passing automated tests alone is not enough to mark it verified.

# 7. Suspension and Resumption

Pause a live test if the microphone, application, Chrome, Selenium session, or media player is not working well enough to continue.

Keep a record of any interruption and save the logs. Once the problem is fixed, run a quick check using the wake word, Play, and Pause before continuing.

If the application restarts or stops being ready during the NFR-3 run, the continuous test does not count as complete. Record what happened, fix the issue, run a quick smoke test, and start a new timed run.

# 8. Test Deliverables

This updated Software Test Plan.

docs/test-log.md with results and evidence links.

Automated test output and relevant live-run logs.

Screenshots/configuration evidence where applicable.

Defect/issue log and final sprint summary.

# 9. Test Environment

| Component | Environment |
| --- | --- |
| Primary test machine | Windows laptop; built-in laptop microphone. |
| Secondary SR-2 machine | Abhay’s MacBook Air/macOS for the specific network check already recorded; not the primary Windows environment. |
| Runtime | Python 3.x in project .venv; record exact version for each run. |
| Speech recognition | Vosk offline backend; models/vosk-model-small-en-in-0.4. |
| Browser/media | Google Chrome with YouTube open; Selenium controls the browser. |
| Entry point | main.py; record command-line options used. |
| Automated suite | python -m pytest tests/ -q (use -v for detailed output). |
| Setting | Quiet indoor room for baseline trials; record background noise or deviations. |

# 10. Who does what

| Person | Who does what |
| --- | --- |
| Aarohi Jaiswal | US-08, US-12, US-14, US-20; maintain test log and Test Plan; NFR-4 test; open PRs for Abhay to review/merge. |
| Aaditya Vashisht | US-10/NFR-3 two-hour run; US-11/NFR-1 and NFR-2 formal results; US-15 live recovery evidence; US-18 startup check; provide logs and start/end evidence. |
| Abhay S | Team lead; own integration/runtime/README/SRS; review evidence and PRs; merge into main; confirm requirement deviations. |
| All team members | Preserve evidence, report failures accurately, and never claim unperformed tests as passed. |

# 11. Sprint 2 Schedule

| Date | Planned work and evidence |
| --- | --- |
| Mon 26 Oct 2026 | Sprint 2 testing and integration checks; retain actual run evidence. |
| Tue 27 Oct 2026 | Live verification and documentation updates; record observed results. |
| Wed 28 Oct 2026 | NFR-4 usability sessions; US-11 accuracy/speed run and logs as supplied. |
| Thu 29 Oct 2026 | Collect Aaditya’s US-10, US-11, US-15 and US-18 evidence; finish Test Plan/test-log PRs; help record the two-minute team video. |
| Fri 30 Oct 2026 | Video, release preparation and sprint freeze; no new feature work planned. |

# 12. Risks and Contingencies

| Risk | Impact | Response |
| --- | --- | --- |
| Background noise / unclear speech | Recognition errors or wrong command | Record exact phrase and outcome; each retry is a separate trial. |
| YouTube state affects Previous | Recognized command but action fails | Record recognition and action separately; note playback position and playlist state. |
| Selenium/browser disconnected | Media action fails | Record error feedback and recovery; preserve log. |
| NFR-3 run interrupted | Continuous run incomplete | Record interruption and restart a new timed run after smoke test. |
| ESP32 unavailable / laptop implementation | NFR-5 not verified | Record portability deviation; do not claim support without evidence. |

# 13. Traceability Matrix

| Requirement | Focus | Test case |
| --- | --- | --- |
| FR-1 | Wake/listen | TC-01 |
| FR-2 | Play | TC-02 |
| FR-3 | Pause | TC-03 |
| FR-4 | Resume | TC-04 |
| FR-5 | Next | TC-05 |
| FR-6 | Previous | TC-06 |
| FR-7 | Volume up | TC-07 |
| FR-8 | Volume down | TC-08 |
| NFR-1 | Response time | TC-09 |
| SR-1 | Wake-word gating | TC-10 |
| FR-9 | Unsupported-command rejection | TC-11 |
| FR-10 | Command feedback | TC-12 |
| NFR-2 / US-11 | 50-utterance reliability | TC-13 |
| NFR-3 / US-10 | Two-hour availability (D-5) | TC-14 |
| NFR-4 | First-time-user usability | TC-15 |
| SR-2 | Local processing | TC-16 |
| NFR-5 | ESP32 portability | Deviation / not verified in current test environment |

# 14. Test Cases

## TC-01: Wake-word detection

| Field | Details |
| --- | --- |
| Requirement traced | FR-1 |
| Preconditions | App idle; microphone available. |
| Test steps | Say “hey media”; observe state. |
| Expected result | Enters LISTENING within 1 second. |
| Evidence to keep | Record state and timing. |

## TC-02: Play

| Field | Details |
| --- | --- |
| Requirement traced | FR-2 |
| Preconditions | YouTube open; media stopped/paused. |
| Test steps | Say wake word, then “play”. |
| Expected result | Playback starts within 2 seconds. |
| Evidence to keep | Record visible playback and time. |

## TC-03: Pause

| Field | Details |
| --- | --- |
| Requirement traced | FR-3 |
| Preconditions | Media playing. |
| Test steps | Say wake word, then “pause”. |
| Expected result | Playback pauses within 2 seconds. |
| Evidence to keep | Record visible pause and time. |

## TC-04: Resume

| Field | Details |
| --- | --- |
| Requirement traced | FR-4 |
| Preconditions | Media paused. |
| Test steps | Say wake word, then “resume”. |
| Expected result | Playback resumes within 2 seconds. |
| Evidence to keep | Record visible playback and time. |

## TC-05: Next

| Field | Details |
| --- | --- |
| Requirement traced | FR-5 |
| Preconditions | Playlist has a next item. |
| Test steps | Say wake word, then “next”. |
| Expected result | Advances to next item within 2 seconds. |
| Evidence to keep | Record visible item change and time. |

## TC-06: Previous

| Field | Details |
| --- | --- |
| Requirement traced | FR-6 |
| Preconditions | Playlist open; note playback position. |
| Test steps | Say wake word, then “previous”. |
| Expected result | Returns to previous item within 2 seconds, subject to player behavior. |
| Evidence to keep | Record recognition and action separately; note YouTube behavior. |

## TC-07: Volume up

| Field | Details |
| --- | --- |
| Requirement traced | FR-7 |
| Preconditions | Known volume level. |
| Test steps | Say wake word, then “volume up”. |
| Expected result | Volume increases by the implemented step within 1 second. |
| Evidence to keep | Record visible change and time. |

## TC-08: Volume down

| Field | Details |
| --- | --- |
| Requirement traced | FR-8 |
| Preconditions | Known volume level. |
| Test steps | Say wake word, then “volume down”. |
| Expected result | Volume decreases by the implemented step within 1 second. |
| Evidence to keep | Record visible change and time. |

## TC-09: Response time

| Field | Details |
| --- | --- |
| Requirement traced | NFR-1 |
| Preconditions | Quiet/normal low-noise setting. |
| Test steps | Measure end-of-utterance to action for all seven commands across planned trials. |
| Expected result | Meet the SRS two-second criterion; record failed actions too. |
| Evidence to keep | Record every time, failure and summary statistic. |

## TC-10: Wake-word gating

| Field | Details |
| --- | --- |
| Requirement traced | SR-1 |
| Preconditions | App ready/idle. |
| Test steps | Speak command-like words without “hey media”. |
| Expected result | No media action occurs without a new wake word. |
| Evidence to keep | Record phrases and observed state/action. |

## TC-11: Unsupported-command rejection

| Field | Details |
| --- | --- |
| Requirement traced | FR-9 |
| Preconditions | App ready. |
| Test steps | After wake word, try unsupported phrases; record exact phrases. |
| Expected result | No unsupported action executes; rejection occurs safely. |
| Evidence to keep | Record phrase, recognizer result, feedback and media state. |

## TC-12: Feedback

| Field | Details |
| --- | --- |
| Requirement traced | FR-10 |
| Preconditions | App and media player ready. |
| Test steps | Execute a supported command and observe feedback. |
| Expected result | Successful command produces expected visible/audible acknowledgement. |
| Evidence to keep | Record feedback observed. |

## TC-13: Recognition reliability

| Field | Details |
| --- | --- |
| Requirement traced | NFR-2 / US-11 |
| Preconditions | Quiet room; trial list prepared. |
| Test steps | Run 50 valid-command utterances across seven commands; record each result. |
| Expected result | At least 45/50 correctly recognized (90%). |
| Evidence to keep | Record all 50 outcomes; separate recognition from action success; attach log. |

## TC-14: Continuous availability

| Field | Details |
| --- | --- |
| Requirement traced | NFR-3 / US-10 |
| Preconditions | Vosk selected; mic and browser available. |
| Test steps | Run continuously for two hours without restart; check readiness periodically. |
| Expected result | Listening-ready and responsive for full two hours. |
| Evidence to keep | Record start/end, periodic checks, interruptions and evidence; 15 minutes is preliminary only. |

## TC-15: First-time-user usability

| Field | Details |
| --- | --- |
| Requirement traced | NFR-4 |
| Preconditions | Two first-time users; no manual. |
| Test steps | Ask each user to operate the app; record commands, success, hints and comments. |
| Expected result | Assess ability to issue working commands without manual; report assistance transparently. |
| Evidence to keep | Record observations separately per user. |

## TC-16: Local processing

| Field | Details |
| --- | --- |
| Requirement traced | SR-2 |
| Preconditions | Vosk offline backend selected. |
| Test steps | Verify backend/model; observe network traffic/connections during documented commands. |
| Expected result | Evidence consistent with local processing; no raw-audio transmission observed in test. |
| Evidence to keep | Record machine, duration, process, tools, connections and limitations. |

# 15. Deviations and Known Limitations

D-5 — NFR-3 availability: the original SRS PDF provided with the project says eight hours. The team has reported that the teacher approved a two-hour target in SRS v1.1. Keep the approval/change record with the project files and reference it in this plan and the test log. NFR-3 must remain PENDING until evidence of the full two-hour run is available.

NFR-5 — Portability: the current documented setup uses a Windows laptop, Python, Chrome, Selenium, and Vosk. Testing this setup does not prove that the application works on an ESP32. Keep NFR-5 marked as a deviation/not verified unless a separate ESP32 hardware test is completed.

US-11 evidence note: the results shared so far report 45 of 50 utterances recognized correctly and an average of 730 ms across 30 successful response-time trials. The notes also show that the Previous command was recognized but its media action failed. Check the raw log to resolve the conflicting count of Previous attempts before finalizing the result. Report recognition and media-action success separately.

# 16. Approval and Change Control

Aarohi will submit this Test Plan in a pull request. Abhay S will review it and merge it into main. Aarohi should not merge the branch herself. Any change to a requirement must be backed by the approved SRS version or a clear approval record.

| Prepared by | Reviewer / merge authority | Status |
| --- | --- | --- |
| Aarohi Jaiswal | Abhay S | Draft for review — pending PR review |